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	Project Fiscal Year
	2024-2025

	College/Department/Unit
	College of Business

	Title of Project
	Teams Study Rooms Upgrade - Business Education Complex

	Name of Principle Implementor
	Collin Boudreaux

	Email
	cboudr1@lsu.edu

	Phone Number
	(225) 578-3480

	Is this project complete?
	Yes

	Is this account ready to be closed?
	Yes

	Amount Awarded
	$72,616.00

	Amount Spent
	$63,802.55

	Equipment
	Twelve Teams room rally bar bundles, twelve displays, twelve whiteboards, and various other items for proper installation.

	Purpose
	The purpose of upgrading the twelve team/study rooms in the BEC is to foster a culture of collaboration and innovation, moving away from solitary study. These enhanced rooms will be crucial for College of Business students, allowing them to work together seamlessly on group projects, regardless of their physical location or time zone. This initiative also represents a vision for the future, showcasing our commitment to modern learning environments.

	Benefits Demographics
	Upgraded study rooms in the BEC offer benefits across the entire College of Business community. Students can use the modern, technology-rich Teams environments for both individual study and collaborative group projects, and participating in virtual job interviews. Faculty members have access to use for mentoring students, conducting small-group seminars, or even collaborating with colleagues on research. Finally, staff can utilize these rooms for various professional needs, including virtual meetings or facilitating student support services. These multifunctional spaces will significantly elevate the overall learning, teaching, and working experience for everyone in the College of Business. Students within other Colleges may use these spaces when free as well allowing for cross-disciplinary benefits. 

	Comments
	The College of Business is thrilled to have been able to able to upgrade our twelve study rooms with the help of the Student Tech Fee. We were able to complete most of the project before the end of the spring semester which allowed for students to engage with the technology even before it was fully wrapped. The feedback was quite positive and the students seem to be fully utilizing all the changes that were made. The Teams bundles have been great additions to our facilities.



